<Group 1> – <Call Data Record>

MINUTES OF MEETING

18-07-2024

Agenda

- SRS clarification

- BU interaction

- General guidelines

- Templates to use

Action:

| Action Item | Responsibility | Planned Finish Date |
| --- | --- | --- |
| SRS Elaboration | Anmol | 19-07-2024 |
| SRS Elaboration | Ayushi | 19-07-2024 |
| Rough Idea Construction | Deepanshu | 19-07-2024 |
| Rough Idea Construction | Dhruv | 19-07-2024 |
| Technology stack discussion | Harsh | 19-07-2024 |
| Rough Idea Construction | Kanak | 19-07-2024 |
| Technology stack discussion | Rishav | 19-07-2024 |

<Group 1> – <Call Data Record>

MINUTES OF MEETING

19-07-2024

Agenda

- Task assignment

- Processing rough idea

- General workflow discussion

- Templates and doubt clarification

Action:

| Action Item | Responsibility | Planned Finish Date |
| --- | --- | --- |
| Task division | Anmol | 20-07-2024 |
| Review conventions | Ayushi | 20-07-2024 |
| Documentation | Deepanshu | 20-07-2024 |
| Documentation | Dhruv | 20-07-2024 |
| Socket programming | Harsh | 20-07-2024 |
| Socket programming | Kanak | 20-07-2024 |
| Socket programming | Rishav | 20-07-2024 |

<Group 1> – <Call Data Record>

MINUTES OF MEETING

20-07-2024

Agenda

- Review previous task

- Finalize functionality division

- Discussion on naming conventions

Action:

| Action Item | Responsibility | Planned Finish Date |
| --- | --- | --- |
| Customer Billing (Code) | Anmol | 22-07-2024 |
| Data Processing (Code) | Ayushi | 22-07-2024 |
| Interoperator billing, sign in/signup | Deepanshu | 22-07-2024 |
| Sign in/signup, Interoperator billing | Dhruv | 22-07-2024 |
| Server – Client connection | Harsh | 22-07-2024 |
| Server – Client connection | Kanak | 22-07-2024 |
| Server – Client connection | Rishav | 22-07-2024 |

<Group 1> – <Call Data Record>

MINUTES OF MEETING

22-07-2024

Agenda

- Assigning artifacts

- Doubt clarification via BU

- Status update

- UT and IT planning

Action:

| Action Item | Responsibility | Planned Finish Date |
| --- | --- | --- |
| UT, Code Review | Anmol | 23-07-2024 |
| UT, Documentation | Ayushi | 23-07-2024 |
| UT, Integration | Deepanshu | 23-07-2024 |
| Documentation, Code Review | Dhruv | 23-07-2024 |
| Final Integration | Harsh | 23-07-2024 |
| UT, Code Review | Kanak | 23-07-2024 |
| Code Review | Rishav | 23-07-2024 |

<Group 1> – <Call Data Record>

MINUTES OF MEETING

23-07-2024

Agenda

- Showcase current working model

- BU interaction

- Final integration testing

- Finalize documentation

Action:

| Action Item | Responsibility | Planned Finish Date |
| --- | --- | --- |
| Ppt preparation | Anmol | 24-07-2024 |
| Ppt preparation | Ayushi | 24-07-2024 |
| Documentation Review | Deepanshu | 24-07-2024 |
| Documentation Review | Dhruv | 24-07-2024 |
| Integration testing | Harsh | 24-07-2024 |
| Integration testing | Kanak | 24-07-2024 |
| Integration testing | Rishav | 24-07-2024 |